## Slide 1
TC
COURSE PROJECT WALKTHROUGH
TrustChain SCM
AI-Powered Supply Chain Finance & Fraud Detection
BLOCKCHAIN
ARTIFICIAL INTELLIGENCE
SQL
Instructor Walkthrough Deck • Present to guide student teams module by module
Notes: Welcome slide. Introduce the project name and one-line pitch: we're building a supply-chain finance platform where blockchain provides trust, AI provides fraud detection, and SQL provides the analytics backbone. Tell students this deck walks through each module, the tools required, and what to build first.

## Slide 2
AGENDA
What We'll Cover Today
01
The Problem & The Solution
Why supply chain finance needs this, in plain terms
02
System Architecture
How data flows from blockchain to SQL to AI to dashboard
03
Tools for Each Module
Exactly what to install and why, module by module
04
Team Roles & Timeline
Who does what, and a realistic 14-week schedule
05
Deliverables & Demo Plan
What you'll submit, and how to demo it live
2
Notes: Quick roadmap so students know what's coming. Emphasize slide 3 (tools per module) — that's the part they'll want to screenshot or note down.

## Slide 3
THE PROBLEM
Why Supply Chain Finance Needs This
!
No Shared Trust
Supplier, buyer, and lender each keep their own records — nothing stops duplicate or falsified invoices.
!
Fraud Goes Undetected
Manual review can't scale to catch subtle timing or amount anomalies across many transactions.
!
No Unified Analytics
Data scattered across parties makes audits, reporting, and risk scoring slow and unreliable.
Result: slow reconciliation, easy-to-hide fraud, and lenders who can't confidently price risk.
3
Notes: Frame the motivation before showing the solution. This is a real pain point in trade finance — multiple parties, no shared source of truth, and fraud that's easy to hide across siloed records.

## Slide 4
THE SOLUTION
Three Technologies, Three Distinct Jobs
BC
Blockchain
Immutable, shared record
Every party trusts the same tamper-proof event log — no single owner, no silent edits.
AI
Artificial Intelligence
Pattern-based risk scoring
Learns from transaction history to flag fraud/default risk that rule-based checks would miss.
DB
SQL
Fast structured analytics
Mirrors on-chain events into queryable tables for dashboards, reporting, and model training.
4
Notes: Key teaching point: this isn't three technologies glued together for buzzword coverage. Each one does a job the others can't. Ask students: 'why not just use a database for everything?' — answer: no single party owns a database everyone trusts equally.

## Slide 5
ARCHITECTURE
End-to-End Data Flow
Actors
Supplier / Buyer / Lender
Smart Contracts
Invoice, shipment & payment events
Event Listener
web3.py bridges chain → SQL
SQL Database
Normalized transaction history
AI Risk Model
Scores fraud / default risk
Dashboard
Auditors view flagged transactions
Simplified path: if skipping a live testnet, replace stages 2–3 with a Python-simulated hash-chain writing directly into SQL.
Blockchain layer
Data/SQL layer
AI + UI layer
5
Notes: Walk left to right. Emphasize the event listener as the bridge — it's the piece most teams underestimate. Mention the simplified path for teams skipping the real testnet.

## Slide 6
TEAM SETUP
Suggested Roles (3–4 Person Team)
Blockchain Lead
Smart contract design & testnet deployment
Solidity, Hardhat
Data/Backend Lead
Event listener & SQL schema/pipeline
Python, PostgreSQL
AI/ML Lead
Synthetic data, features, model training
scikit-learn, XGBoost
Frontend/Integration Lead
Dashboard & tying it all together
Streamlit / Flask
2-person team? Merge Blockchain + Backend, and AI + Frontend. Solo? Use the simplified path throughout.
6
Notes: Assign or let students self-select roles now, before moving into the tool-by-module breakdown.

## Slide 7
MODULE 1 OF 4
Blockchain Layer
BC
Records invoice, shipment, and payment events as an immutable, shared log.
T
Solidity + Hardhat
Write and deploy the smart contract that emits InvoiceCreated, ShipmentConfirmed, and PaymentReleased events.
T
Remix IDE
Fast browser-based testing while learning Solidity — no local install needed for week 1.
T
MetaMask
Wallet used to sign and send transactions to the deployed contract.
T
Sepolia Testnet
Free Ethereum test network — no real funds required, test ETH from a faucet.
7
Notes: This is the trust layer. Explain that the contract is deliberately minimal at first — three functions, three events, no access control — because the grading value is in the working end-to-end pipeline, not contract complexity. Mention the simulated hash-chain fallback for teams short on time.

## Slide 8
MODULE 2 OF 4
SQL / Data Layer
DB
Mirrors on-chain events into structured tables for fast queries, dashboards, and model training data.
T
PostgreSQL
Relational database storing Parties, Invoices, Shipments, Transactions, and RiskScores tables.
T
web3.py
Python library that listens for contract events and writes them into PostgreSQL — the chain-to-SQL bridge.
T
pgAdmin / DBeaver
GUI tools for designing the schema, running queries, and debugging data during development.
T
Hosted Postgres (Supabase / Neon / Railway)
Optional — a free hosted instance avoids local database setup entirely.
8
Notes: Emphasize designing this schema FIRST, in week 1, even before the blockchain or AI pieces are ready — it lets the whole team parallelize instead of waiting on each other.

## Slide 9
MODULE 3 OF 4
AI / ML Layer
AI
Learns transaction patterns to score fraud and default risk beyond what simple rules can catch.
T
Python + pandas
Generates synthetic transactions and engineers features (amount deviation, timing gaps, party history).
T
scikit-learn / XGBoost
Trains the risk-scoring classifier; XGBoost's scale_pos_weight handles class imbalance without resampling.
T
SHAP
Explains individual predictions — shows which features drove a transaction's risk score, great for the live demo.
T
Jupyter Notebook
Recommended environment for iterating on features and model evaluation before scripting the pipeline.
9
Notes: Stress: use scale_pos_weight instead of manual resampling — simpler and avoids known resampling pitfalls. Also stress reporting precision/recall/F1 per class, not raw accuracy, since fraud is the minority class.

## Slide 10
MODULE 4 OF 4
Dashboard & Integration
UI
Ties every layer together into a working demo an auditor or lender could actually use.
T
Streamlit
Fastest path to a working dashboard — table view, flagged-transactions view, and per-invoice audit trail.
T
Flask (alternative)
Use if your course requires a more customizable web framework instead of Streamlit.
T
GitHub
Shared repo for all components — organize by /contracts, /listener, /model, /dashboard.
T
Streamlit Community Cloud
Free deployment option so the dashboard is demoable from a link, not just localhost.
10
Notes: This is where all four modules become one visible product. Remind students not to over-invest in UI polish — the grading value is in showing the full pipeline working, live, end to end.

## Slide 11
REFERENCE
Full Tool Stack at a Glance
Module
Core Tools
Role
Blockchain
Solidity, Hardhat, Remix, MetaMask, Sepolia
Immutable event log of invoices, shipments, payments
SQL / Data
PostgreSQL, web3.py, pgAdmin/DBeaver
Structured storage, queries, and model training data
AI / ML
Python, pandas, scikit-learn, XGBoost, SHAP
Fraud/risk scoring with explainability
Dashboard
Streamlit, GitHub
Unified view of transactions, risk scores, audit trail
11
Notes: Good slide to leave up while students take notes or photograph the screen — it's the condensed version of the four module slides.

## Slide 12
SCHEDULE
Project Timeline
Days 1–2
Scope & Schema
Finalize scenarios, design SQL schema, define contract events
Day 3–4
Contract & Testnet
Deploy Solidity contract, test with sample transactions
Day 5–6
Indexer & Pipeline
Build event listener, verify chain-to-SQL consistency
Day 7–8
Data & Features
Generate synthetic dataset, engineer risk features
Day 9–10
Model Training
Train classifier, evaluate with precision/recall/ROC-AUC
Day 11–12
Dashboard
Build UI, wire risk scores back to SQL and optionally on-chain
Day 13–14
Test & Demo
End-to-end testing, report write-up, live demo rehearsal
12
Notes: Walk through the phases. Flag weeks 3–6 as the highest-risk window (blockchain + integration debugging) and encourage teams to start integration testing early, not at week 12.

## Slide 13
SUBMISSION
Deliverables Checklist
GitHub repo organized by /contracts, /listener, /model, /dashboard
SQL schema file (schema.sql) with sample seed queries
Deployed or simulated smart contract with 10+ test transactions
Synthetic dataset with documented fraud-injection logic, plus trained model metrics
Working dashboard (local or deployed via Streamlit Community Cloud)
Project report: motivation, architecture, tech rationale, results, limitations
5-minute live demo: clean transaction → injected fraud → flagged with explanation
13
Notes: Confirm grading weight per item if your rubric assigns different point values to each deliverable.

## Slide 14
ADVICE
Common Pitfalls to Avoid
!
Don't start with blockchain
Build SQL schema + a placeholder event source first so teams aren't blocked on Solidity debugging.
!
Don't trust raw accuracy
With ~8-10% fraud rate, a model predicting 'not fraud' always still scores ~90% accuracy. Use precision/recall/F1 on the fraud class.
!
Don't over-engineer the contract
Access control and gas optimization are out of scope — spend that time on AI/SQL integration instead.
!
Don't wait until week 12 to integrate
Test the full pipeline early with dummy data — ID/timestamp mismatches are the top cause of late scrambling.
14
Notes: These are the four mistakes that most commonly cost teams points — worth repeating at the midpoint check-in too.

## Slide 15
LET'S BUILD IT
Questions Before We Start?
Form your teams, pick roles, and start with the SQL schema in Week 1. Reach out early if a module is blocking the rest of the team.
15
Notes: Open the floor for questions. Remind teams where the reference docs (student guide + this deck) will be shared.